G4L Decision Log The framework and platform build, decision by decision · living document · Owner: Jay · v1.3

One entry per decision: what we decided, why, and what it means for the platform. Newest on top.

| Date | Decision | Why / alternatives considered | Platform impact |
| --- | --- | --- | --- |
| Jun 10 '26 | Raise compressed: all $545K closed by Sep 30 '26 — revenue-share closes Jun/Jul/Sep; impact-campaign commitments by Sep 30, collections complete by Dec '26. Fundraising ends Q3; build mode only. | An open round running 14 months is a distraction and a drain (founder experience); the total is small by our network's standards — close it fast. Alt: the modeled 14-month collection trickle. | None direct; capital arrives earlier than modeled, so the cash cushion rises in every month. Pro Forma v5.3. |
| Jun 10 '26 | Founder comp step pre-authorized: market salaries ($30K/mo combined, modeled from Mar '28) on a defined trigger — consecutive-month MRR, cash floor, payments current. Written into the deal and shown openly in the model. | Define 'when it's responsible' in numbers now so it never becomes a negotiation later. Alt: discretionary raises (awkward, opaque to funders). | Modeled in v5.3 (Assumptions C28); end-Yr3 cumulative cash ~$503K after the step (was ~$728K without). |
| Jun 10 '26 | Single-funder variant pre-cleared: $545K all revenue-share at 1.5x with accelerators (remaining cap due on acquisition / corporate-scale contract) and optional rate step-up. UFC stays open for inbound donations in all scenarios. | If one believer offers to fund the whole plan, say yes in the room — terms pre-made. Alt: improvise terms under deal pressure. | None until exercised; Funder Returns tab models both variants. |
| Jun 10 '26 | Operating agreement clarification — Greg's stake and role in Adjacent Lab to be papered. Status: open (Jay + Greg + Legal). | The Authoring Brief calls Greg co-founder; distribution discretion runs through the operating agreement. Paper it while everything is friendly. | Defines who signs what as platform IP accrues. |
| Jun 9 '26 | Program topology corrected: Reconnect is a short gateway; Rewire (mind) and Rebuild (body) run as parallel tracks dosed per member by IDQ + agent; Reclaim is the outcome state — The Loop, no fixed length. 360-day cycle retired as program law. | Founder correction; matches the Authoring Brief's 12 gated assets. | Dosing engine replaces linear progression; 'current focus' replaces phase; Reclaim recognition is launch scope. |
| Jun 9 '26 | Launch plan: charter MVP Oct '26 (12 gated assets live; first retakes Dec); paid public launch Jan 1 '27 into resolution season; companions + 1,000-Miles follow post-launch. | Fastest revenue, least investment; resolution season is the best acquisition moment; recovers the Authoring Brief's October target. | Billing live by Dec '26; launch slice = 12 gated assets + dosing v1 + dashboard-lite + agent v1 + Circle. |
| Jun 9 '26 | IRB decoupled from the product: the program charges from launch; research runs parallel under separate consent. | IRB gates research claims, not commerce; governance already separates consents. | Product telemetry = internal QI from day one; research feed activates at approval. |
| Jun 8 '26 | Platform build restructured AI-native: fractional senior + AI-assisted build; six months; Pro Forma v5.2. | Reviewers flagged the conventional plan as pre-AI; walks our platform-waves thesis. | Saves $67K; worst-case stress stays cash-positive; developer search = fractional-architect profile. |
| Jun 4 '26 | Reconnect gated assets to A/B variant test in Feasibility (Excavation+Window vs Doors+adapted S-DS Spark). | S-DS promising but validated on a non-midlife sample; founder data decides. | Assets = versioned, swappable content with variant support and per-variant telemetry. |
| Jun 4 '26 | Reclaim List preserved as required Reconnect output regardless of variant. | Downstream dependency: dashboard, First Step, agent context. | Stable data contract. |
| Jun 4 '26 | G4L-native instrument authored from self-discrepancy theory (not adapted S-DS wording). Open — Greg + Legal. | CC BY-NC-SA NonCommercial clause vs paid product. | None until instrument lands. |
| Jun 4 '26 | IDQ frozen as the longitudinal metric. | Longitudinal comparability. | Schema, scoring, 60-day cadence stable. |
| Jun 3 '26 | Charter members free through Feasibility and Pilot; convert at paid launch. | Research ethics + relationship. | Billing: free-cohort flag, conversion flow, founders tier. |
| Jun 3 '26 | Staged evaluation cycles adopted (Feasibility / Pilot / Full Implementation); 'Horizon' terminology retired. | Evaluate while building; call things what they are. | Build sequencing aligns to stages. |
| Jun 1 '26 | Two named efforts: GRINTA! Impact Campaign ($250K via UFC) + G4L Platform Development ($295K revenue-share). Pillar/track/charitable/commercial labels dropped. | The funding mechanism defines each effort. | Naming only. |

To add an entry: date · decision in one sentence · why + what you considered · platform impact (or 'none').