G4L Platform Backlog The build queue · v1.1 — re-prioritized around the Jan 1 launch · living document

P1 = charter MVP (Oct '26): the 12 gated assets live across all four Rs. P2 = paid launch (Jan 1 '27). P3 = post-launch. Sources: Authoring Brief v1.3, Tech Specs v2.0, AI Governance v2.0, Decision Log v1.2.

| Feature | Needed by | Priority | Notes / source |
| --- | --- | --- | --- |
| Gateway: onboarding + IDQ + ID Score | Charter MVP | P1 | Conversational per spec; Typeform fallback acceptable for Oct. Outputs: ID Score, Door, Reclaim List (frozen contract). |
| Asset engine — 12 gated assets as versioned content | Charter MVP | P1 | Gating rules as config (Greg's), variant support (Reconnect A/B), per-asset telemetry. Decision Log Jun 4 + Jun 9. |
| Dosing v1 — Rewire/Rebuild mix from IDQ subscores | Charter MVP | P1 | Rules-based to start; the agent applies it. Corrected program topology, Decision Log Jun 9. |
| Member Agent v1 — onboarding + check-in + science retrieval | Charter MVP | P1 | Retrieves Concept Map entries + Science Checks per gated asset (Authoring Brief pipeline). |
| Corpus pipeline — six-section template ingestion | Charter MVP | P1 | Greg's freeform → structured corpus entries → sign-off loop. Authoring Brief v1.3. |
| Dashboard-lite — ID Score, current focus, Reclaim List, chat, Circle, 988 | Charter MVP | P1 | 'Current focus' replaces 'phase.' Crisis routing always-on per governance. |
| Telemetry — started/completed/time/drop-off per asset | Charter MVP | P1 | Greg's implementation outcomes; internal QI (no IRB dependency). |
| Billing — free charter flag, paid signup, founders-rate conversion | Paid launch | P2 | Live by Dec '26 for Jan 1. Resolution-campaign signup flow. |
| Science Check Zones — Greg-signed callouts in asset views | Paid launch | P2 | Member-facing Greg voice, one per gated asset. |
| Agent-guided Visualization (W-3) delivery | Paid launch | P2 | Conversational guidance personalized with Reclaim List/Door; audio optional later. |
| Survey / interview intake integration | Paid launch | P2 | Greg's onboarding survey; secure video/audio storage; consent gates per research track. |
| 16 companion assets via the asset engine | Post-launch | P3 | Depth tier; extends as Greg's scope allows (Authoring Brief). |
| First 1,000 Miles tracking subsystem | Post-launch | P3 | Optional Rebuild-track tool — not universal, not a progress gate. Decision Log Jun 9. |
| Founder Agent v1 — drafts + review gate | Post-launch | P3 | No auto-send. Founder Agent Tech Spec v2.0. |
| Research data feed — anonymized at write | Post-launch | P3 | Activates at IRB approval; per governance research ethics. |
| Tenant-capable foundation (RLS) — dormant | Post-launch | P3 | Activated only when a customer funds it. |

Owner: Jay (priorities) · fractional senior + builder (estimates, sequencing). Promote a row by writing its Feature Brief.